Week-by-Week Research Plan

PCA-Driven Adaptive Sensor Triage for Edge AI Inference

16 Weeks • 6 Days/Week • 2–3 Hours/Day

Ankit Hemant Lade

Starting: March 16, 2026

# Plan Overview

This plan assumes 2–3 hours of focused work per day, 6 days a week. Adjust timelines if you can dedicate more or fewer hours. Each week has a daily breakdown, concrete deliverables, and practical tips.

| Phase | Weeks | Focus | Key Output |
| --- | --- | --- | --- |
| 1. Literature | 1–3 | Read 30+ papers, build gap argument, draft Intro + Related Work | Intro + Related Work drafts |
| 2. Algorithm | 4–5 | Implement PCA triage + 5 baselines, first results | Working codebase + Method draft |
| 3. Experiments | 6–10 | Run all 5 experiments, generate all figures/tables | All results + publication-ready figures |
| 4. Writing | 11–14 | Write full paper, get feedback, revise to camera-ready | Camera-ready paper |
| 5. Submit | 15–16 | Submit, post arXiv preprint, share code + blog post | Published preprint + repo |

# Phase 1: Literature Review & Foundation (Weeks 1–3)

Purpose: Build the intellectual foundation. You cannot write a convincing paper if you do not deeply understand what already exists. This phase also produces the Related Work section draft.

## Week 1: Environment Setup & Initial Literature Scan

Dates: Week of March 16, 2026

Goal: Set up your entire research infrastructure and read the 10 most important papers.

### Daily Breakdown

| Day | Tasks (2–3 hrs focused work) | Output |
| --- | --- | --- |
| Monday | Create GitHub repo with structure: data/, src/, experiments/, paper/, references/. Set up Python environment (conda/venv) with sklearn, numpy, pandas, matplotlib. | Clean repo + environment.yml |
| Tuesday | Download Tennessee Eastman Process dataset. Load in Python. Explore: print shapes, column names, plot 5–6 channels over time. Understand what the 52 sensors measure. | data_exploration.ipynb |
| Wednesday | Download NASA Bearing (IMS) dataset. Same exploration. Download SKAB dataset. Quick look at structure. | All 3 datasets locally stored + explored |
| Thursday | Search Google Scholar for top 10 papers on: adaptive sampling IoT, sensor fusion edge AI, incremental PCA. Read abstracts only. Save PDFs to Zotero/Mendeley. | 10 papers collected + tagged |
| Friday | Read 5 of the 10 papers in full. For each: write 3–4 sentence summary, note the gap they leave open, and flag any baselines they use. | Annotated notes for 5 papers |
| Weekend | Read remaining 5 papers. Start a Google Doc or markdown file: "Related Work Notes" with a running list of methods, gaps, and potential baselines. | Annotated notes for all 10 papers |

Deliverables by end of week:

- GitHub repo with clean project structure

- 3 datasets downloaded, loaded, and explored in notebooks

- 10 core papers read and annotated

- Related Work Notes document started

Pro Tips:

- Use Google Scholar alerts for "adaptive sampling sensor" and "incremental PCA IoT" to catch new papers automatically.

- When reading papers, focus on their experimental setup. Note: what datasets did they use? What baselines? What metrics? You will replicate their rigor.

## Week 2: Deep Literature Dive & Gap Mapping

Dates: Week of March 23, 2026

Goal: Read 15 more papers and build a clear gap argument that positions your contribution.

### Daily Breakdown

| Day | Tasks (2–3 hrs focused work) | Output |
| --- | --- | --- |
| Monday | Search for 8 papers on: online feature selection, streaming feature selection, redundancy-aware feature ranking. Read and annotate. | 8 more papers annotated |
| Tuesday | Search for 5 papers on: attention-based sensor fusion, transformer sensor data. These are your compute-comparison targets. Read Methods sections carefully. | 5 attention-based papers annotated |
| Wednesday | Search for 5 papers on: CCIPCA, GROUSE, randomized SVD for streaming. These are your algorithmic building blocks. Read the math sections. | 5 algorithm papers annotated |
| Thursday | Build the 2×2 positioning matrix (static vs streaming × fixed rules vs data-driven). Identify exactly where your method sits. Write 1 paragraph explaining the gap. | Gap positioning matrix |
| Friday | Draft the Related Work section outline: 4 subsections, 5–7 papers per subsection, closing sentence per subsection stating the gap. Write the first 2 subsections. | Related Work draft (50%) |
| Weekend | Write remaining 2 subsections of Related Work. Add the positioning matrix as a table. Review the full section. | Related Work draft (100%) |

Deliverables by end of week:

- 25+ papers read and annotated

- 2×2 positioning matrix clearly showing the gap

- Complete Related Work section draft (~1500 words)

Pro Tips:

- Read Galli's Feature Selection in Machine Learning book intro chapters. Understanding her framing of feature selection will help you position your streaming variant.

- Pay special attention to any paper that uses PCA on sensor data in any capacity. You need to clearly differentiate from them.

## Week 3: Literature Wrap-Up & Introduction Draft

Dates: Week of March 30, 2026

Goal: Finalize your literature foundation and draft the Introduction section.

### Daily Breakdown

| Day | Tasks (2–3 hrs focused work) | Output |
| --- | --- | --- |
| Monday | Read any remaining papers you flagged. Finalize annotated bibliography. Total target: 30–35 papers. | Complete annotated bibliography |
| Tuesday | Write the Introduction opening: a concrete scenario (factory floor, 200 sensors, bandwidth problem). Make it vivid and specific. | Intro paragraph 1 draft |
| Wednesday | Write the problem statement, gap statement, and thesis statement paragraphs of the Introduction. | Intro paragraphs 2–4 draft |
| Thursday | Write the contributions list (3 bullet points) and the paper roadmap paragraph. Review the full Introduction. | Complete Introduction draft |
| Friday | Revisit Related Work draft in light of the Introduction. Ensure consistency. Tighten gap argument. | Revised Related Work |
| Weekend | Buffer day. Catch up on anything behind. Re-read your Introduction and Related Work as a single document. Does it flow? | Polished Intro + Related Work |

Deliverables by end of week:

- 30–35 papers read and catalogued

- Complete Introduction section draft (~1000 words)

- Polished Related Work section (~1500 words)

- Clear, defensible gap argument

Pro Tips:

- Your Introduction and Related Work are ~30% of the paper. Getting them right early means you write the rest with a clear thesis guiding every decision.

- Have someone else read the Introduction. If they cannot state your contribution in one sentence after reading it, rewrite.

# Phase 2: Algorithm Design & Prototyping (Weeks 4–5)

Purpose: Implement the core algorithm and validate it works on one dataset before investing in full experiments.

## Week 4: Core Algorithm Implementation

Dates: Week of April 6, 2026

Goal: Implement the streaming PCA triage algorithm and see it work on TEP data for the first time.

### Daily Breakdown

| Day | Tasks (2–3 hrs focused work) | Output |
| --- | --- | --- |
| Monday | Implement the core PCA triage function: takes a window of sensor data, runs IncrementalPCA (sklearn), computes per-channel importance scores using weighted loadings formula. | pca_triage.py module |
| Tuesday | Implement the feedback loop: sliding window over TEP data, update PCA each window, output per-channel sampling rates. Visualize importance scores over time for 5–6 channels. | First time-series visualization! |
| Wednesday | Implement the sampling rate allocator: given importance scores and a bandwidth budget B, compute per-channel rates with minimum rate floor. Test with B = 50% of uniform. | rate_allocator.py module |
| Thursday | Implement data reconstruction from triaged samples: given reduced sampling, interpolate or hold-last-value for unsampled timesteps. Compute reconstruction MSE vs full data. | reconstruction.py module |
| Friday | Run a minimal end-to-end test: TEP data → PCA triage at 50% bandwidth → reconstruct → train a simple fault detector (Random Forest) → compare F1 vs training on full data. | FIRST RESULT: F1 on triaged vs full |
| Weekend | Debug, refactor, add unit tests. Write docstrings. Make sure the code is clean enough to share with a collaborator. | Clean, tested codebase |

Deliverables by end of week:

- Working PCA triage algorithm (pca_triage.py, rate_allocator.py, reconstruction.py)

- First visualization of channel importance scores over time

- First quantitative result: F1 at 50% bandwidth vs full data

- Clean codebase with tests

Pro Tips:

- The first result does NOT need to be good. You just need to see numbers. If F1 drops by 15%, that is fine — you have not tuned anything yet.

- Save every intermediate result. Create an experiments/ folder with timestamped subfolders.

- If IncrementalPCA from sklearn is too slow for your window size, try sklearn.utils.extmath.randomized_svd as a faster alternative.

## Week 5: Baselines Implementation & Initial Tuning

Dates: Week of April 13, 2026

Goal: Implement all baseline methods and run preliminary comparisons. Also draft the Method section.

### Daily Breakdown

| Day | Tasks (2–3 hrs focused work) | Output |
| --- | --- | --- |
| Monday | Implement Baseline 1 (Uniform Sampling) and Baseline 2 (Threshold-Based Adaptive, thresholds: 1%, 5%, 10%). Test on TEP. | baselines/uniform.py, baselines/threshold.py |
| Tuesday | Implement Baseline 3 (Variance-Based: rank by rolling variance, allocate proportionally) and Baseline 4 (Random Channel Dropout: randomly drop X% channels per window). | baselines/variance.py, baselines/random_dropout.py |
| Wednesday | Implement Baseline 5 (Mutual Information-Based: MI between each channel and fault label, allocate proportionally). This is the information-theoretic comparison. | baselines/mutual_info.py |
| Thursday | Run ALL methods on TEP at 50% bandwidth. Compare F1 scores. Create a quick bar chart. This is your first multi-method comparison. | First comparison bar chart |
| Friday | Write the Method section: problem formulation, notation, Algorithm 1 pseudocode, complexity analysis O(wdk) per window. Draw the system architecture diagram (can be hand-drawn for now). | Method section draft (~1500 words) |
| Weekend | Tune your method slightly: try k = 5, 10, 20. Try window sizes 50, 100, 200. Pick reasonable defaults. Document which settings you tested. | Preliminary tuning results |

Deliverables by end of week:

- 5 baseline methods implemented and tested

- First multi-method comparison chart on TEP

- Method section draft with pseudocode

- Reasonable default hyperparameters identified

Pro Tips:

- CRITICAL CHECK: If your method performs worse than Baseline 3 (Variance-Based) at this point, do not panic. The advantage of PCA over raw variance shows up most clearly when channels are correlated. Check the correlation matrix of TEP channels.

- If the gap vs variance-based is small, create a synthetic scenario with 3 highly correlated sensor groups. PCA should dominate there. This becomes an experiment in the paper.

# Phase 3: Full Experimental Campaign (Weeks 6–10)

Purpose: This is the core of the paper. Run all 5 experiments across all datasets with statistical rigor. Every figure and table in the paper comes from this phase.

## Week 6: Experiment 1 — The Pareto Curves (Main Result)

Dates: Week of April 20, 2026

Goal: Generate the paper’s most important figure: accuracy vs bandwidth trade-off curves for all methods.

### Daily Breakdown

| Day | Tasks (2–3 hrs focused work) | Output |
| --- | --- | --- |
| Monday | Write the experiment runner script: for each method × each bandwidth level (10%, 20%, 30%, 40%, 50%, 60%, 70%, 80%, 90%, 100%) × 5 random seeds, run full pipeline and log F1, bandwidth, time. | run_pareto.py script |
| Tuesday | Run Pareto experiment on TEP dataset. All 6 methods × 10 bandwidth levels × 5 seeds = 300 runs. This may take a few hours. Let it run. | TEP Pareto results CSV |
| Wednesday | Plot the TEP Pareto curves: x-axis = bandwidth %, y-axis = F1. One line per method. Add error bars (std over 5 seeds). This is Figure 2 of your paper. | TEP Pareto figure draft |
| Thursday | Run Pareto experiment on NASA Bearing dataset. Adapt pipeline for RUL prediction (regression: RMSE instead of F1). | NASA Pareto results CSV |
| Friday | Run Pareto experiment on SKAB dataset. Adapt for anomaly detection (AUC-ROC). | SKAB Pareto results CSV |
| Weekend | Create a 3-panel Pareto figure (one per dataset). Also create Table 2: summary of results at 50% bandwidth for all methods × all datasets. | Multi-dataset Pareto figure + Table 2 |

Deliverables by end of week:

- Pareto curves for 3 datasets (THE key figure of the paper)

- Table 2 with numerical results (mean ± std)

- Clear evidence of whether your method dominates baselines

Pro Tips:

- If your method’s Pareto curve is not clearly better, check: (a) are you using enough components k? (b) is the forgetting factor appropriate? (c) is the window too small/large?

- Report statistical significance: for each pair of methods at 50% bandwidth, run a Wilcoxon signed-rank test. Mark significant differences with * in the table.

## Week 7: Experiment 2 — Compute Cost Profiling

Dates: Week of April 27, 2026

Goal: Prove that PCA triage is computationally cheap enough for edge deployment.

### Daily Breakdown

| Day | Tasks (2–3 hrs focused work) | Output |
| --- | --- | --- |
| Monday | Write a profiling script: for each method, measure wall-clock time per triage decision, peak memory, and estimate FLOPs. Run on your laptop first with 1000 iterations per method. | profile_compute.py script |
| Tuesday | Profile all methods on laptop. Create a compute comparison table: method, time/decision (ms), memory (MB), estimated FLOPs. | Laptop profiling results |
| Wednesday | If you have a Raspberry Pi 4 or Jetson Nano: deploy the code there and profile. If not: set up a resource-constrained Docker container (limited CPU/RAM) to simulate edge conditions. | Edge-simulated profiling results |
| Thursday | Create Figure 4: bar chart of compute cost per method. Highlight that your method is 5–10x cheaper than attention-based (if applicable) or comparable to variance-based. | Compute cost figure |
| Friday | Implement Baseline 6 (Attention-Based) if you have not yet. Even a simple single-head self-attention over channels. Profile it. This is your upper-bound comparison. | Attention baseline + profile |
| Weekend | Write up compute results. Calculate: at 50% bandwidth, your method saves X MB/hour of transmission at a cost of Y ms/decision. Make the trade-off concrete. | Compute analysis write-up |

Deliverables by end of week:

- Compute profiling table for all methods (laptop + edge-simulated)

- Figure 4: compute cost bar chart

- Concrete bandwidth-savings-vs-compute-cost trade-off numbers

Pro Tips:

- Reviewers love seeing real hardware numbers. A Raspberry Pi 4 costs ~$35–75 and massively strengthens the paper.

- If you cannot get edge hardware, be honest in the paper: "We simulate edge constraints by limiting CPU to 1 core and RAM to 512MB." This is acceptable.

## Week 8: Experiment 3 — Adaptivity Under Fault Onset

Dates: Week of May 4, 2026

Goal: Show that your method dynamically reallocates bandwidth when system dynamics change — the key advantage over static methods.

### Daily Breakdown

| Day | Tasks (2–3 hrs focused work) | Output |
| --- | --- | --- |
| Monday | Select 3–4 TEP fault types that affect different sensor subsets. For each: run your method and log per-channel importance scores at every window before, during, and after fault onset. | Fault-onset importance logs |
| Tuesday | Create Figure 3: time-series heatmap of channel importance scores. X-axis = time, y-axis = channels, color = importance. Mark fault onset with a vertical line. Show how importance shifts. | Adaptivity heatmap figure |
| Wednesday | Measure "reaction time": how many windows after fault onset until the method allocates >50% of extra bandwidth to fault-relevant channels. Compare with threshold-based method. | Reaction time comparison |
| Thursday | Run the same analysis on NASA Bearing dataset: as bearing degrades, do importance scores shift toward the degrading bearing’s accelerometer channels? | NASA adaptivity analysis |
| Friday | Test different forgetting factors (λ = 0.9, 0.95, 0.99, 1.0) and show how they affect reaction time. This feeds into the ablation study. | Forgetting factor vs reaction time |
| Weekend | Write up the adaptivity results. This is your most compelling qualitative story: "The method detected fault X within 3 windows and shifted bandwidth toward sensors 12 and 37." | Adaptivity analysis write-up |

Deliverables by end of week:

- Figure 3: adaptivity heatmap (one of the paper’s most visually compelling figures)

- Reaction time comparison across methods

- Qualitative narrative of how the method responds to real fault scenarios

Pro Tips:

- This experiment tells a STORY. Reviewers remember stories. Frame it narratively: "At t=500, a valve stiction fault begins. Within 3 windows, channels 12 and 37 (valve position sensors) jump from 5% to 25% of the bandwidth budget."

- If the method does NOT react quickly, increase the forgetting factor. If it reacts but noisily, increase the window size.

## Week 9: Experiment 4 — Ablation Studies

Dates: Week of May 11, 2026

Goal: Systematically justify every design decision in your algorithm through controlled experiments.

### Daily Breakdown

| Day | Tasks (2–3 hrs focused work) | Output |
| --- | --- | --- |
| Monday | Ablation 1: Number of components k. Fix everything else, vary k = 3, 5, 10, 15, 20, all. Run on TEP at 50% bandwidth. Plot F1 vs k. | k ablation results + figure |
| Tuesday | Ablation 2: Window size w. Fix everything else, vary w = 25, 50, 100, 200, 500. Plot F1 and reaction time vs w. Show the trade-off between responsiveness and stability. | w ablation results + figure |
| Wednesday | Ablation 3: Forgetting factor λ. Vary λ = 0.85, 0.9, 0.95, 0.99, 1.0. Plot F1 and reaction time vs λ. | λ ablation results + figure |
| Thursday | Ablation 4: Importance score formula. Compare: (a) Σ σ_i·V[i,j]² (yours), (b) Σ V[i,j]² (unweighted), (c) per-channel reconstruction error. Table with F1 for each. | Score formula ablation table |
| Friday | Create Figure 5: a 2×2 grid of ablation plots (k, w, λ, score formula). Also create Table 3 with all ablation numbers. | Ablation figure + table |
| Weekend | Analyze: which hyperparameters matter most? Is the method sensitive or robust? Write a paragraph summarizing ablation findings. Identify recommended defaults. | Ablation analysis write-up |

Deliverables by end of week:

- Figure 5: 2×2 ablation grid

- Table 3: full ablation results

- Recommended default hyperparameters with empirical justification

- Clear understanding of method sensitivity

Pro Tips:

- Ablations are what separate a workshop paper from a full conference/journal paper. Do them thoroughly.

- If the method is very sensitive to k or w, that is a weakness you must acknowledge. But also propose a solution (e.g., adaptive k selection via cumulative variance threshold).

## Week 10: Experiment 5 — Scalability & Final Figures

Dates: Week of May 18, 2026

Goal: Run the scalability experiment and polish ALL figures and tables to publication quality.

### Daily Breakdown

| Day | Tasks (2–3 hrs focused work) | Output |
| --- | --- | --- |
| Monday | Generate synthetic datasets with d = 10, 25, 50, 100, 200, 500 channels. For each, run all methods and measure compute time per window. Plot time vs d. | Scalability results + figure |
| Tuesday | Show that your method scales as O(d) (linear) while attention-based scales as O(d²) (quadratic). Fit curves to confirm. | Figure 6: scalability plot |
| Wednesday | Go back and polish ALL figures to publication quality: consistent fonts (10–12pt), consistent color scheme, proper axis labels, legends, grid lines. Use matplotlib’s publication style. | All 6 figures polished |
| Thursday | Polish ALL tables: consistent decimal places, bold best results, add ± std, add statistical significance markers (*). Ensure they fit in the target paper format. | All 3 tables polished |
| Friday | Create Figure 1: system architecture diagram. Use draw.io or tikz. Show: sensor array → buffer → incremental PCA → importance scores → rate allocator → back to sensors. | Figure 1: architecture diagram |
| Weekend | Review ALL experimental results holistically. Write a 1-page summary of key findings. Identify the 3 strongest claims you can make. | Experimental summary document |

Deliverables by end of week:

- Figure 6: scalability plot

- ALL 6 figures and 3 tables publication-ready

- Figure 1: system architecture diagram

- 1-page experimental summary with top 3 claims

Pro Tips:

- Use a consistent color palette across all figures. Suggestion: your method in blue, baselines in gray/orange/green. Colorblind-friendly palette (use seaborn’s colorblind palette).

- Every figure should be understandable WITHOUT reading the caption. If a reviewer glances at it and cannot tell what is happening, redesign it.

# Phase 4: Paper Writing (Weeks 11–14)

Purpose: Assemble everything into a complete, polished paper. You already have Introduction, Related Work, and Method drafts. Now write Experiments, Discussion, Conclusion, and Abstract, then iterate on the whole thing.

## Week 11: Experiments Section & Discussion Draft

Dates: Week of May 25, 2026

Goal: Write the Experiments section — the longest section of the paper.

### Daily Breakdown

| Day | Tasks (2–3 hrs focused work) | Output |
| --- | --- | --- |
| Monday | Write Section 4.1: Experimental Setup (datasets table, baselines list, implementation details, hardware, software versions, hyperparameter settings). | Section 4.1 draft |
| Tuesday | Write Section 4.2: Main Results (Pareto curves, Table 2). Describe what the reader sees, then interpret it. Do not just say "our method is better" — explain WHY. | Section 4.2 draft |
| Wednesday | Write Section 4.3: Compute Cost Analysis and Section 4.4: Adaptivity Analysis. Include the concrete narrative for fault scenarios. | Sections 4.3 + 4.4 draft |
| Thursday | Write Section 4.5: Ablation Studies and Section 4.6: Scalability. Reference figures and tables. | Sections 4.5 + 4.6 draft |
| Friday | Write Section 5: Discussion. Cover: when does the method fail? Limitations. Connection to feature selection literature. Future integration with streaming ML pipelines. | Discussion section draft |
| Weekend | Review full Experiments + Discussion. Check: does every figure have a reference in the text? Does every claim have numbers supporting it? | Complete Experiments + Discussion draft |

Deliverables by end of week:

- Complete Experiments section (~3000 words)

- Complete Discussion section (~750 words)

- Every figure and table referenced and interpreted in text

Pro Tips:

- The Experiments section should read like a guided tour: "We first establish... Figure 2 shows... Notably, at 50% bandwidth... This is because..."

- Always report numbers as: "Our method achieves 0.94 F1 (±0.02) at 50% bandwidth, compared to 0.87 (±0.03) for the variance baseline (p < 0.05, Wilcoxon)."

## Week 12: Full Paper Assembly & First Complete Draft

Dates: Week of June 1, 2026

Goal: Produce the first complete draft of the entire paper from start to finish.

### Daily Breakdown

| Day | Tasks (2–3 hrs focused work) | Output |
| --- | --- | --- |
| Monday | Assemble all sections into one document in the target venue’s LaTeX template. Order: Abstract (placeholder), Intro, Related Work, Method, Experiments, Discussion, Conclusion, References. | First assembled draft |
| Tuesday | Write the Conclusion section: restate contributions, key numbers, future work (federated PCA, adaptive k, multi-hop networks). | Conclusion draft |
| Wednesday | Write the Abstract: Problem (1 sent) → Gap (1 sent) → Method (2 sent) → Results (2 sent with numbers) → Impact (1 sent). Exactly 150–250 words. | Abstract draft |
| Thursday | Review the full paper front-to-back. Check logical flow: does each section naturally lead to the next? Mark rough transitions and gaps with TODO comments. | Annotated full draft |
| Friday | Rewrite the Introduction in light of the actual results. Update the thesis to match your exact numbers. Ensure contributions list matches what you actually delivered. | Revised Introduction |
| Weekend | Fix all TODO comments. Smooth transitions. Check that notation is consistent throughout (same symbols for the same things). | First complete draft (v1) |

Deliverables by end of week:

- FIRST COMPLETE DRAFT of the entire paper

- All sections assembled in target venue’s format

- Consistent notation throughout

Pro Tips:

- Print the paper and read it on paper. You will catch things you miss on screen.

- The Abstract is the most-read part of any paper. Spend 2+ hours on 200 words. Every word must earn its place.

## Week 13: Revision, Polish & Internal Feedback

Dates: Week of June 8, 2026

Goal: Revise the paper based on self-review and get feedback from 2–3 people.

### Daily Breakdown

| Day | Tasks (2–3 hrs focused work) | Output |
| --- | --- | --- |
| Monday | Self-review pass 1: Clarity. Read every paragraph and ask: "Would someone outside this subfield understand this?" Simplify jargon. Add intuition before math. | Clarity-revised draft |
| Tuesday | Self-review pass 2: Claims. For every claim, check: is there a number, a figure, or a citation supporting it? Remove unsupported claims. | Claims-verified draft |
| Wednesday | Send the draft to 2–3 people for feedback. Ideal reviewers: one in IoT/edge computing, one in ML/feature selection (Soledad?), one non-expert for readability. | Draft sent to reviewers |
| Thursday | While waiting for feedback: polish figures one more time. Ensure all figures render correctly in the LaTeX template. Check for PDF rendering issues. | Final figures embedded |
| Friday | While waiting: write a 1-page supplementary materials document with additional ablation results, extended tables, or implementation details that did not fit in the main paper. | Supplementary materials draft |
| Weekend | Collect and organize feedback. Create a revision checklist from reviewer comments. | Revision checklist |

Deliverables by end of week:

- Self-reviewed draft (clarity + claims passes)

- Draft sent to 2–3 reviewers

- Supplementary materials document

- Revision checklist from feedback

Pro Tips:

- When sending to reviewers, ask specific questions: "Is the gap argument in Section 2 convincing? Does Figure 2 clearly show the advantage? Is the Discussion section balanced?"

- If Soledad reviews it, her feedback on positioning within the feature selection literature will be especially valuable.

## Week 14: Final Revisions & Camera-Ready

Dates: Week of June 15, 2026

Goal: Address all feedback and produce the camera-ready paper.

### Daily Breakdown

| Day | Tasks (2–3 hrs focused work) | Output |
| --- | --- | --- |
| Monday | Address reviewer feedback systematically. Go through the revision checklist item by item. For each: fix, or write a rebuttal note explaining why you disagree. | All feedback addressed |
| Tuesday | Rewrite the Abstract one final time. Read it aloud. Does it flow? Does it contain the strongest numbers? Would you read this paper based on this abstract? | Final abstract |
| Wednesday | Final formatting pass: page limits, reference format, figure/table numbering, cross-references, author information, acknowledgments. | Formatted paper |
| Thursday | Proofread: grammar, spelling, consistency of tense, punctuation. Read the paper backwards (last sentence first) to catch errors your brain auto-corrects. | Proofread paper |
| Friday | Final check: all references have DOIs, all figures are high-resolution (300+ DPI), all tables fit within margins, supplementary materials are properly linked. | Camera-ready paper (v.final) |
| Weekend | Prepare the submission package: paper PDF, supplementary PDF, code repository (clean, with README), cover letter if required by venue. | Complete submission package |

Deliverables by end of week:

- Camera-ready paper

- Clean code repository with README and instructions to reproduce results

- Submission package ready

Pro Tips:

- Run a plagiarism check (iThenticate or similar) before submission.

- Have one person do a final read focused ONLY on the first and last sentence of each paragraph. These carry 80% of the meaning.

# Phase 5: Submission & Dissemination (Weeks 15–16)

## Week 15: Submit & Post Preprint

Dates: Week of June 22, 2026

Goal: Submit to target venue and establish priority via arXiv.

### Daily Breakdown

| Day | Tasks (2–3 hrs focused work) | Output |
| --- | --- | --- |
| Monday | Submit the paper to your chosen venue (conference or journal). Follow all submission guidelines exactly. Double-check: anonymous submission if required, correct format, supplementary uploaded. | Paper submitted! |
| Tuesday | Post the paper on arXiv. Choose cs.LG (Machine Learning) as primary, cs.AI and eess.SP (Signal Processing) as cross-lists. Write a clear arXiv abstract. | arXiv preprint live |
| Wednesday | Push the code repository to GitHub. Add a proper README: what the project does, how to reproduce results, environment setup, citation info (BibTeX). | Public GitHub repo |
| Thursday | Write a LinkedIn post announcing the preprint. Tag relevant people (including Soledad if she contributed). Share the key figure (Pareto curves). | LinkedIn announcement |
| Friday | Share in relevant communities: Reddit r/MachineLearning, Twitter/X, relevant Discord/Slack groups for IoT or ML researchers. | Community posts |
| Weekend | Take a break. You earned it. Celebrate the submission. | Rest and recovery |

Deliverables by end of week:

- Paper submitted to target venue

- arXiv preprint establishing priority

- Public code repository

- Community announcement and visibility

Pro Tips:

- Even if the paper is rejected, the arXiv preprint establishes priority. Nobody else can claim this idea after your preprint date.

- Rejection is normal. Top venues reject 70–80% of submissions. Have a backup venue in mind. Read the reviews carefully and resubmit.

## Week 16: Follow-Up & Next Steps

Dates: Week of June 29, 2026

Goal: Plan for the response period and identify follow-up work.

### Daily Breakdown

| Day | Tasks (2–3 hrs focused work) | Output |
| --- | --- | --- |
| Monday | Write a blog post about the paper for Towards Data Science or KDnuggets (using the same skills Sole taught you). Focus on the practical angle: how engineers can use this in real IoT deployments. | Blog post draft |
| Tuesday | Identify Feature-engine integration opportunity: could you contribute a StreamingPCASelector transformer? Draft an issue on the Feature-engine repo describing the proposed feature. | Feature-engine issue draft |
| Wednesday | Plan the next paper: which of your other 3 ideas (digital twin, multi-robot, cybersecurity) benefits most from this published result? The digital twin idea is the natural sequel. | Next paper outline |
| Thursday | If journal submission: prepare for reviewer responses (typically 2–4 months). If conference: wait for notification. Either way, keep reading new papers in the space. | Response preparation notes |
| Friday | Reflect: what went well? What would you do differently? Write a personal retrospective (even just for yourself). | Personal retrospective |
| Weekend | Reach out to 2–3 researchers whose work you cited. Share the preprint. Ask for feedback. This builds your network for future collaborations. | Research network outreach |

Deliverables by end of week:

- Blog post for broader audience

- Feature-engine integration proposal

- Next paper outline

- Research community connections made

Pro Tips:

- The blog post serves double duty: it promotes your paper AND your Feature-engine contributions. Sole might share it with her 30k+ LinkedIn audience.

- A published paper + open-source code + blog post + community engagement = a very strong portfolio for any ML/IoT role.